## Slide 1: Agile Methodology
Agile methodology is a project management and software development approach that emphasizes flexibility, collaboration, and customer-centricity. It is designed to be adaptive to changing requirements and focuses on delivering smaller, incremental pieces of work regularly rather than one big launch1. This iterative and incremental approach allows teams to adapt quickly to changes and provide customer value faster

## Slide 2: What is Agile
Definition: Agile is a flexible, iterative approach to software development that emphasizes collaboration, customer feedback, and rapid delivery.
Core Values (from the Agile Manifesto):
Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.

## Slide 3: Agile Principles
12 Principles from the Agile Manifesto:
Satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development.
Deliver working software frequently (every 1-4 weeks).
Developers and business people must work together daily.
Build projects around motivated individuals and give them the environment and support they need.
Face-to-face communication is the best form of communication.
Working software is the primary measure of progress.
Maintain a sustainable pace of development.
Continuous attention to technical excellence.
Simplicity – the art of maximizing the amount of work not done.
Self-organizing teams.
Regular reflection to adjust behavior and improve effectiveness.

## Slide 4: Agile vs Traditional Methodologies
Waterfall (Traditional):
Linear, sequential approach.
Requirements defined upfront; limited flexibility.
Typically longer development cycles.
Agile:
Iterative and incremental approach.
Flexibility to adapt based on feedback and changes.
Focus on delivering working software frequently.

## Slide 5: Agile Frameworks
Common Agile Frameworks:
Scrum: A framework that organizes work into sprints, typically lasting 2-4 weeks.
Kanban: A visual method for managing workflow and limiting work in progress.
Extreme Programming (XP): Focus on technical excellence and high-quality software.
Lean: Aiming to improve efficiency and reduce waste.

## Slide 6: Scrum Overview
What is Scrum?
Scrum is an Agile framework that uses time-boxed iterations (called sprints) to develop software incrementally.
Key Components:
Sprints: Iterations (usually 2-4 weeks).
Roles: Product Owner, Scrum Master, and Development Team.
Artifacts: Product Backlog, Sprint Backlog, Increment.
Ceremonies: Sprint Planning, Daily Standup, Sprint Review, Sprint Retrospective.

## Slide 7: Scrum Roles
Product Owner: Represents the customer and stakeholders; responsible for managing the product backlog.
Scrum Master: Facilitates the Scrum process, removes impediments, and ensures that Scrum is being followed.
Development Team: Cross-functional team that works to deliver the product increment within the sprint.

## Slide 8: Scrum Artifacts
Product Backlog: A list of features, enhancements, and fixes that need to be done.
Sprint Backlog: A list of tasks to be completed in a sprint, selected from the product backlog.
Increment: The working software that is delivered at the end of each sprint.

## Slide 9: Scrum Ceremonies
Sprint Planning: The team and product owner agree on which items from the product backlog to work on during the sprint.
Daily Standup (Daily Scrum): A short daily meeting to synchronize work and discuss any roadblocks.
Sprint Review: At the end of the sprint, the team demonstrates the work they’ve completed to the product owner and stakeholders.
Sprint Retrospective: The team reflects on the sprint and discusses what went well, what didn’t, and how to improve in the next sprint.

## Slide 10: Kanban Overview
What is Kanban?
Kanban is a visual framework for managing work as it moves through a process.
Focuses on continuous delivery and work in progress (WIP) limits.
Key Elements:
Visual Board: Tracks the flow of tasks from "To Do" to "Done."
Work In Progress (WIP) Limits: Restricting the number of tasks allowed in each stage to improve flow.
Continuous Delivery: No fixed iterations; work is pulled as capacity allows.

## Slide 11: Lean Agile
Lean Principles:
  Eliminate waste (unnecessary tasks and delays).
  Build quality in.
  Create knowledge (based on feedback loops).
  Deliver fast and continuously.
  Respect people and optimize the entire value stream.
Lean vs Scrum: Lean focuses on streamlining processes to minimize waste, while Scrum is more structured with specific roles and ceremonies.

## Slide 12: Agile Benefits
Flexibility and Adaptability: Agile accommodates changing requirements and priorities.
Faster Delivery: Working software is delivered incrementally, allowing users to get value sooner.
Improved Quality: Continuous testing and feedback loops help maintain high-quality standards.
Collaboration: Close collaboration between team members, stakeholders, and customers.
Transparency: Clear visibility of project progress via regular reviews and meetings.

## Slide 13: Agile Challenges
Challenges:
Resistance to change, especially in organizations used to traditional methods.
Managing scope creep and maintaining focus on business priorities.
Requires significant team collaboration and commitment.
May require changes to organizational structure and culture.

## Slide 14: Agile Tools
Tools to Support Agile:
Jira: A popular project management tool for Scrum and Kanban teams.
Trello: A visual tool for managing tasks and workflows.
Asana: Task and project management software that supports Agile methodologies.
VersionOne: A platform for managing Agile projects.

## Slide 15: Agile Best Practices
Best Practices:
  Focus on delivering value to customers continuously.
  Foster strong communication and collaboration among team members.
  Keep work increments small and manageable.
  Regularly review and adapt processes for continuous improvement.